## Slide 1
WEEK 3
SPRINT 1
PL6
REQ

## Slide 2: about us.

## Slide 3: req.
Alexandre
Emanuel
Marco
Paulo

## Slide 4: tasks.
 | TASK #1 | TASK #2 | TASK #3 | TASK #4
TASK | Do gantt diagram | Meeting with the client | Prepare the weekly presentation | Internal meeting
OWNER | Alexandre | Paulo, Emanuel | Marco | Alexandre, Emanuel, Marco, Paulo
GOAL EFFORT | 1 H | 1 H | 1 H | 1 H 30
EFFECTIVE EFFORT | 1 H 35 | 0 H 55 | 1 H 10 | 1 H 45
STATUS | COMPLETED | COMPLETED | COMPLETED | COMPLETED

## Slide 5: tasks.
 | TASK #5 | TASK #6 | TASK #7 | TASK #8
TASK | Upgrade the requirements document | Internal Meeting Minute | 1 Meeting with cliente Minute | 2 Meeting with cliente Minute
OWNER | Paulo | Marco | Alexandre | Emanuel
GOAL EFFORT | 1 H | 0 H 30 | 0 H 30 | 0 H 30
EFFECTIVE EFFORT | - | 0 H 45 | - | -
STATUS | IN PROGRESS | COMPLETED | IN PROGRESS | IN PROGRESS

## Slide 6: planned tasks.
 | TASK #1 | TASK #2 | TASK #3
TASK | Finish Mockups | Meeting with the client | Making of requirement document
OWNER | Team | Team | Team
GOAL EFFORT | 4 H | 1 H | 8 H
STATUS | IN PROGRESS | IN PROGRESS | IN PROGRESS

## Slide 7: additional notes.
Lorem ipsum dolor sit amet, consectetur adipiscing elit. Nulla rutrum ligula elit, a convallis ipsum placerat quis. Donec imperdiet ipsum ut odio aliquet scelerisque. Vivamus facilisis nisl ex, imperdiet sollicitudin elit volutpat at. Aliquam pulvinar leo sed leo mattis placerat. Nam malesuada velit vel felis dapibus dignissim.